# NCPD

# Change Management

Document History

| Comments | Department | Author | Date | Version |
| --- | --- | --- | --- | --- |
|  | IT Quality | Ahmed Saleh | 24.06.26 | 1.0 |

Review History

| Comments | Department | Reviewer | Date | Version |
| --- | --- | --- | --- | --- |

Project Team & Stakeholder Details

| Description | Stakeholder |
| --- | --- |

Contents

1.	Introduction	3

2.	Roles and Responsibilities	3

3.	IT CAB Type of Changes	4

4.	Change Advisory Board (CAB)	5

5.	Change Request Process in a Software Development Project	5

6.	Appendix 1-Forms/ template used	7

# Introduction

The purpose of this document to describe the way that we manage changes that occur to IT Services-maintained information technology in a way that minimizes risk and impact to the Systems, applications, databases, devices, communications…etc. It will also define a Change as understood by IT Services and to describe the accepted Interim Change Management procedure.

Scope

The scope of the Change Advisory Board contained within applicable to all members of IT Services and authorize members and related to the service owner of changes to all IT Services managed live IT systems or services.

Definition of a change

For the purposes of this document and for IT Services, a change will be defined as anything that transforms, alters, or modifies the operating environment or standard operating procedures or service that has the potential to affect the stability and reliability of the infrastructure or disrupt business flow.

Changes may be required for many reasons, including, but not limited to:

- Business Change Requests

- Vendor recommended/required changes

- Changes in regulations

- Hardware and/or software upgrades/updates

- Hardware or software failures

- Fixing Defects in Systems

- Changes or modifications to the infrastructure

- Environmental changes (electrical, air conditioning, data center…etc.)

- Unforeseen events

- Security Requirements

- Periodic Maintenance

Mission

Responsibility of IT Services to manage the life cycle of all the systems supporting business and technical objectives. As such, all the processes and procedures relating to change control and management are set out in this document.

# Roles and Responsibilities

The Technical Change Advisory Board ensures that changes follow the Change Management Procedure and will review to ensure that it is up to date and relevant.

Everyone in IT Services has a potential role and corresponding responsibility with regard to Change Management.

IT Services Staff Technical Role:

Responsibility to follow prescribed change management processes and procedures.

IT Services Executive:

Overall responsibility for the change management policy and processes contained within it and to ensure that all staff follow it.

# IT CAB Type of Changes

This section defines the different type of changes, Classification of change and IT Services titles to the various types of changes:

Normal:

Minor or Routine Change are changes that may be done at any time as these have been categorized as low risk, and the procedures are known and well documented.

Emergency/Unscheduled Change:

Unscheduled outages (server crashes, solving Client complaints, etc.) may require immediate attention whenever they happen.

Pre-Approval

Scheduled operation changes are a routine change done on a Frequently basis, then it will be approved one time from CAB with no attention need whenever they happen.

New Function / New Feature New Development:

This type of change is specifically for the deployment of new features/functionality, services or applications and is not a fix to a problem.

Catastrophic

Cataclysm any sudden and violent change that is very harmful or disastrous, Emergency CAB should pay attention whenever they happen, or decision for change such as go to DR site.

# Change Advisory Board (CAB)

The purpose of the change advisory board is to review all CAB-approved change requests and determine whether they should be made. In addition, it may determine that certain changes are altered before implementing in order for it to be accepted. The change of advisory board membership is based upon the seven different sections of the service catalogue plus at least one member of the IT Services Executive.

Approval will be mandatory from below service owners if change will affect related services.

The requirements of service owners' approvals will be defined through the Technical Change advisory board and based on CAB discussion.

Frequency of meetings:

IT CAB meeting is set monthly for all required IT CR deployment.

Emergency/Unscheduled Change

In some cases, events are critical that must be rushed though, thereby creating an Emergency/Unscheduled Change. Each situation is different, and as much consideration as possible should be given to the possible consequences of attempting this type of change. It is still necessary to obtain sufficient approval for the change, but this may be in the form of discussing the matter with a relevant service manager or section head and logging about who it was discussed with and how it was approved.

# Change Request Process in a Software Development Project

In software development projects, a Change Request (CR) process ensures that proposed changes are properly evaluated, documented, and implemented with minimal risk. Below is a structured process for handling change requests effectively:

1. Submission of Change Request

- Who: Stakeholders (clients, project managers, developers, QA teams, etc.)

- How: A formal Change Request Form or issue tracking tool

- Details Required:

  - Change description

  - Reason for the change (business or technical justification)

  - Impact on scope, timeline, and budget

  - Priority and urgency level

2. Initial Review & Categorization

- Conducted by: Project Manager and Business Analyst

- Actions:

  - Validate the necessity of the change

  - Categorize the request:

Minor Change (e.g., UI modification)

Major Change (e.g., new feature addition)

Critical Change (e.g., security update)

  - Assign responsible team members

3. Impact Analysis

- Conducted by: Development & QA teams

- Key Considerations:

  - Impact on functionality, architecture, and performance

  - Feasibility of implementation

  - Dependencies with other components

  - Effect on project timeline and cost

- Output: A detailed impact report

4. Approval & Decision-Making

- Conducted by: Change Advisory Board or Steering Committee

- Decisions:

  - Approved → Proceed with implementation

  - Rejected → Provide justification

  - Deferred → Reassess at a later stage

- Documentation: Formal approval and update of project scope

5. Implementation Planning

- Conducted by: Development Team & Project Manager

- Tasks:

  - Create/update project plans and sprint backlog

  - Allocate resources

  - Define testing and deployment strategy

  - Communicate timelines to stakeholders

6. Development & Testing

- Steps:

  - Implement changes following development best practices

  - Perform unit, integration, and regression testing

  - Conduct User Acceptance Testing (UAT) if required

7. Deployment & Release

- Steps:

  - Deploy changes to production/staging

  - Perform post-deployment validation

  - Communicate updates to stakeholders

8. Documentation & Closure

- Actions:

  - Update system documentation

  - Capture lessons learned for future improvements

  - Archive CR for audit and compliance

Best Practices for Change Request Management

- Use version control to track changes

- Maintain a centralized tracking system (e.g., Azure DevOps)

- Define a clear escalation matrix

- Ensure regular communication with stakeholders

- Establish a Change Freeze Policy near project deadlines

# Appendix 1-Forms/ template used

This Templet of IT CR send by Requester by email to get the next IT CR Number to CAB , and use the attached Templet with rename it with [CR# xx-2020]  [CR title].doc

This IT CR is reviewed with CAB owner before weekly IT CAB meeting for review changes going to production

IT Technical Change Request

Change Request Serial: CR# [Serial] + [YYYY]

Change Name:    	[write Brief Description 5 word]

| Issuing Date | Acceptance date |  |  | Deployment date /Time |  | completion will be made |
| --- | --- | --- | --- | --- | --- | --- |
| / / | / / |  |  | / / |  | Date : / / Time : |
| Change type | Normal (Routine) Pre-Approval |  |  | Change Plan Catastrophic |  | Emergency/Severe issue New function / Feature |
| Change Reason | Business Security |  |  | Project Vendor Update |  | Defect/testing Development |
| Change Owner |  |  |  | Change Requester |  |  |
| Priority | High (P1) |  |  | Medium (P2) |  | Low (P3) |
| Change Status | Scheduled |  |  | Emergency |  | Related to other CR |
| Initial Source | Bausiness C# |  |  | Ticket Manage Engin |  | Vendor Ticket Number |
|  | C- |  |  | TID: |  |  |
| Software development Change Internal Development Vendor Development Internal Development by : …………………………………………………………………………………………………… |  |  |  |  |  |  |
| System Group / Project |  |  |  |  |  |  |
| Change System: |  |  |  |  |  |  |
| write here the system name for change |  |  |  |  |  |  |
| Change Description: |  |  |  |  |  |  |
| write here Brief description of the change, avoid technical jargon and try to keep it plain and easy to understand. |  |  |  |  |  |  |
| Pre-change steps |  |  |  |  |  |  |
| write here Pre requests before change for Ex: download updates |  |  |  |  |  |  |
| Change Steps |  |  |  |  |  |  |
| write here Brief step by step changes with technical description |  |  |  |  |  |  |
| Post change steps |  |  |  |  |  |  |
| write here What to check after change |  |  |  |  |  |  |
| Current Setup |  |  |  |  |  |  |
| write here inform the current status before change |  |  |  |  |  |  |
| Change Action By: |  |  |  |  |  |  |
| write here the description the action tasks and who will do if there is more than one task and will do by different person |  |  |  |  |  |  |
| Test Steps By: |  |  |  |  |  |  |
| write here Testing Cases |  |  |  |  |  |  |
| Test Result |  |  |  |  |  |  |
| write here Testing results if successful, Failed, Partial |  |  |  |  |  |  |
| Testing By : |  |  |  |  |  |  |
|  |  |  | Signature: |  | Date: |  |
| Acceptance Test Name |  |  |  |  |  |  |
|  |  | Signature : |  |  | Date: |  |
| Impact analysis |  |  |  |  |  |  |
| write here Change Risk and impact services or modules |  |  |  |  |  |  |
| Roll Back Plan |  |  |  |  |  |  |
| write here The backup plan if the change failed |  |  |  |  |  |  |
| Effective Service |  |  |  |  |  |  |
| write here - The other Service who could effect for this change - Inform the users of the change taking place and the affects it will have as usual. |  |  |  |  |  |  |
| Deployment plan steps By: Deploy Date / Time: |  |  |  |  |  |  |
| write here How to deploy the change on production step by step with technical details And who will deploy, date and time when deploy |  |  |  |  |  |  |
| Time Slot for Deployment: The change time slot will taking place |  |  |  |  |  |  |
| Post Go Live Sanity Check: |  |  |  |  |  |  |
| After deploy , what will do for checking the change was successful |  |  |  |  |  |  |