## Slide 1: Why we need change management
Protect live services
Minimize risk and impact on systems, apps, databases and communications
Decide with facts
Justification and impact analysis before approve / reject / defer
Right people agree
CAB review and mandatory service-owner approval
Tested & reversible
Test evidence, rollback plan and post go-live check
Control scope, time & cost
No silent scope creep; plans and stakeholders updated
Emergencies without chaos
Fast approval path, logged; Emergency CAB if catastrophic
Full audit trail
Every CR numbered, documented and archived
Learn & improve
Lessons learned captured at closure
Keep changing our systems, safely: every change justified, approved, tested, reversible and recorded.
Notes: Eight reasons, all from the NCPD Change Management Process. Protect live services; decide with facts; get the right people to agree; make every change tested and reversible; control project scope, time and cost; handle emergencies without chaos; keep a full audit trail; and learn from every change. Close with the one-line message at the bottom.